# AI Business Analyst Platform
Volume 2 – Engineering Design Specification (EDS)

Chapter 10 – Master Engineering Blueprint & AntiGravity Implementation Specification
Draft v1.0

# 1. Objective

This final chapter consolidates the engineering specification into a practical implementation blueprint. It defines the recommended build sequence, module dependencies, quality gates and guidance for AI-assisted development platforms such as AntiGravity.

# 2. Recommended Development Order

Phase 1: Repository initialization and project structure

Phase 2: Authentication and workspace management

Phase 3: Dataset upload and storage

Phase 4: Validation and profiling engine

Phase 5: Analytics and KPI engine

Phase 6: Insight generation service

Phase 7: AI integration and prompt orchestration

Phase 8: Recommendation engine

Phase 9: Dashboard and visualization

Phase 10: Chat interface

Phase 11: Report generation

Phase 12: Testing, optimization and deployment

# 3. Module Dependency Map

Authentication
      ↓
Workspace
      ↓
Dataset Service
      ↓
Validation
      ↓
Profiling
      ↓
Analytics
      ↓
Insights
      ↓
AI
      ↓
Recommendations
      ↓
Dashboard / Chat / Reports

# 4. Quality Gates

All APIs documented.

Unit tests for analytical modules.

Prompt templates version controlled.

Security review completed.

Performance benchmarks recorded.

User acceptance testing completed.

# 5. Testing Strategy

| Test Level | Purpose | Examples |
| --- | --- | --- |
| Unit | Validate isolated logic | KPI calculations |
| Integration | Verify service interaction | Upload → Analytics |
| End-to-End | Validate user workflows | Upload to report |
| Performance | Measure scalability | Large dataset processing |
| Security | Validate protection | Authentication, file upload |

# 6. MVP vs Enterprise Evolution

MVP focuses on structured dataset upload, automatic analytics, AI-generated insights and executive reporting. Enterprise editions extend this with connectors, RBAC, scheduling, monitoring, forecasting, multi-agent orchestration and organization-wide governance.

# 7. AntiGravity Development Guidance

Generate modules incrementally rather than the entire application.

Treat each service as an independent milestone.

Use the Engineering Design Specification as the source of truth.

Validate generated code against documented interfaces.

Maintain architectural consistency across generated modules.

# 8. Final Engineering Checklist

Architecture approved

Database implemented

API contracts finalized

Frontend integrated

AI pipeline validated

Monitoring enabled

Documentation synchronized

Deployment completed

# 9. Long-Term Vision

The long-term objective is to evolve the platform into an AI Business Operating System capable of continuously monitoring enterprise data, proactively identifying opportunities and risks, coordinating analytical agents and supporting strategic decision-making across multiple business domains.

# 10. Closing Statement

Volume 2 transforms the business vision from Volume 1 into a technical implementation blueprint. Together, the Product Requirements Document and the Engineering Design Specification establish a complete foundation for iterative development, AI-assisted implementation and future enterprise expansion.