# AI Business Analyst Platform
Volume 3 – AI Development Bible

Sprint 3 – Analytics Engine, KPI Computation & Insight Foundation
Implementation Playbook v1.0

# 1. Sprint Objective

Build the deterministic analytics engine that transforms profiled datasets into business metrics, statistical summaries and structured insight objects. No LLM reasoning is introduced in this sprint; every output must be reproducible and evidence-backed.

# 2. Deliverables

EDA pipeline

Business KPI engine

Statistical summary engine

Correlation analysis

Missing value analysis

Outlier detection

Trend detection

Insight object generation

Analytics REST APIs

Reusable analytics library

# 3. Backend Structure

backend/
analytics/
 ├── routes.py
 ├── service.py
 ├── eda.py
 ├── kpi_engine.py
 ├── statistics.py
 ├── correlation.py
 ├── anomaly.py
 ├── insights.py
 ├── schemas.py
 └── tests/

# 4. Core Analytical Modules

| Module | Responsibility | Output |
| --- | --- | --- |
| EDA | Profile numerical & categorical columns | EDA Report |
| KPI Engine | Revenue, growth, averages, ratios | KPI Set |
| Statistics | Mean, median, variance, quantiles | Statistics Report |
| Correlation | Relationships among variables | Correlation Matrix |
| Anomaly | Outliers & unexpected changes | Anomaly List |
| Insight Builder | Convert metrics to structured facts | Insight Objects |

# 5. APIs

| Method | Endpoint | Purpose | Returns |
| --- | --- | --- | --- |
| POST | /api/v1/analyze | Run analytics | analysis_id |
| GET | /api/v1/analysis/{id} | Analysis result | analytics_context |
| GET | /api/v1/kpis/{dataset_id} | Business KPIs | kpi_set |
| GET | /api/v1/anomalies/{dataset_id} | Detected anomalies | anomaly_list |

# 6. Analytics Workflow

Dataset Profile → Data Cleaning Checks → KPI Computation → Statistical Analysis → Correlation → Anomaly Detection → Structured Insight Objects → Persist Analytics Context

# 7. Insight Object Schema

Each insight should include:
• Insight ID
• Category (Trend, Anomaly, KPI, Correlation)
• Evidence (metrics used)
• Severity
• Confidence
• Human-readable summary
• References to source columns

# 8. AntiGravity Master Prompt

Generate a production-grade Analytics Engine in FastAPI. Implement modular EDA, KPI computation, descriptive statistics, correlation analysis, anomaly detection and structured insight generation using Pandas/Polars. Expose REST APIs, persist analytical artifacts in PostgreSQL, write clean service-oriented code with unit tests, logging, type hints and documentation. Do not integrate an LLM; produce deterministic analytics_context JSON for later AI consumption.

# 9. Test Plan

Verify KPI correctness on sample datasets

Validate statistical calculations

Detect injected anomalies

Correlation matrix accuracy

Performance on 1M-row datasets

API regression tests

# 10. Definition of Done

Analytics pipeline completes successfully

Insight objects generated automatically

APIs documented

Tests passing

analytics_context reusable by future AI pipeline

Ready for Sprint 4 (Dashboard & Visualization Engine)